## Slide 1: Progress Presentation
Team Indigo
송수민, 염재후, 임경빈

## Slide 2: Review Our Weekly Progress
Week 1 : Set milestone & Create Git repository
Week 2: Exam Period (No Progress Until Exam End) / Study Project (Algorithm, gRPC)
Week 3: Study Project (Algorithm, gRPC) & Sketch Project with Discussion
Week 4: gRPC Example Code & Build Detailed Class Design

## Slide 3: Communication
Topic A
Topic B
Topic C
Prepare
Share
Attack
Revise
Recognize Supplementary Point
Repetition for Next Topic
Notes: 프로젝트 계획 수립 단계에서 쓰는 Communication에서 쓰이는 과정이라고 설명 (만약 교수님이 코딩 할 때도 저 프로세스를 따를 것이냐고 물어보면)
코딩 프로세스에서는 Attack -> Revise 단계를 써도 무방할듯.

## Slide 4: Details
Programming Environment
OS: Canonical Ubuntu 22.04 LTS
Java Version : JDK 11 / Scala Version : Scala 2.13.0
Library : protobuf3, gRPC, Java Concurrent Programming… TBD
Logging : log4j, print()…
• Input Data : Windows (O), MacOS (X) → Ubuntu 22.04 (O)

## Slide 5: Design – Entire
gRPC
Protocol
...

## Slide 6: Design - Master
Master
Communication
Sampling
Master Key Task
- Control overall process
→ Check worker’s request
- Make range based on Sampling
→ Each machine’s range of data
- Sending Data / Message to Worker
→ Notify to worker to start next phase
Data / Respond
Data / Request
Range
Sampled

## Slide 7: Design - Worker
Worker
Fragment
Sorting
Partitioning
Merge -Sorting
Balancing
Thread 1
Thread 2
Thread N
Communication
Send
Receive
Alarm
Start Phase
Alarm End
Start
Worker Key Task
- Process 5 phase
→ Project’s key function
- Alarm to Master
→ Alarm : Each phase is done

## Slide 8: Progress
Set 10 milestones.
Therefore, finished 2 milestones, working on 2 milestones
gRPC, multi-threads example code finished. Start project’s code by this week.
Development Environment trouble found & solved.
  Keep traking with shared document
FileIO, Fragmentation prototype implemented.